## Slide 1
BMG B2B Product &
Group Pricing Integration
Scope of Work — Summary for Approval
Shopify Plus (72hours.ca, b2b-site) + NetSuite
INTERNAL REPORT
B2B
TOOL
B2B Tool — Scope of Work Summary
01
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
[/Sources]

## Slide 2
Three systems create one manual workflow
B2B Tool — Scope of Work Summary
02
72hours.ca
Product content
NetSuite
Group pricing
b2b-site
B2B customers
Manual operations increase execution risk
Slow updates
Repeated manual work
Wrong price / SKU
Customer trust risk
Missing content
Inconsistent catalog
No audit trail
Hard to investigate
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
[/Sources]

## Slide 3
One app orchestrates content and group pricing
B2B Tool — Scope of Work Summary
03
PRODUCT CONTENT
72hours.ca
Source content
B2B Tool
Map • sync • audit
b2b-site
Target products
GROUP PRICING
NetSuite
Groups + SKU prices
B2B Tool
Validate • upsert
B2B Catalog
Catalog + Price List
Admin assigns
Company Location → group
LOGIN
→
Correct group prices
PDP • Cart • Checkout
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
- https://shopify.dev/docs/apps/build/b2b/start-building
[/Sources]

## Slide 4
Four outcomes define project success
B2B Tool — Scope of Work Summary
04
01
Automate product information sync
72hours.ca → b2b-site
02
Sync NetSuite group prices
Groups + SKU prices → Price Lists
03
Assign customers by Company Location
One primary pricing group
04
Show correct prices after login
Product page • cart • checkout
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
- https://shopify.dev/docs/apps/build/b2b/start-building
[/Sources]

## Slide 5
MVP scope covers six operational workstreams
B2B Tool — Scope of Work Summary
05
Workstream | Included scope
Product Sync | Webhook: title, SKU, description, images, SEO, tags. Price and inventory excluded.
Product Mapping UI | SKU suggestion, manual confirmation, preview, sync and retry.
NetSuite Pricing Sync | Read groups and SKU prices; upsert Shopify Price Lists.
Pricing Sync UI | Group ↔ catalog mapping, price preview, errors and history.
Customer Assignment UI | Search, assign, bulk assign and change history.
Dashboard | Connection status, mapping counts and issue list.
Source of truth: 72hours.ca = content • NetSuite = pricing • b2b-site = customers
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
[/Sources]

## Slide 6
MVP stays focused on products and group pricing
B2B Tool — Scope of Work Summary
06
OUT OF
MVP
Deferred for later phases
01
Inventory, order, customer sync with NetSuite
02
Promotions, discounts, volume pricing, tax rules
03
Per-customer pricing outside defined groups
04
Auto-delete products or auto-fix duplicate SKUs
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
[/Sources]

## Slide 7
Deliverables cover build, operations and quality
B2B Tool — Scope of Work Summary
07
01
Embedded Shopify admin app
Custom distribution • both Plus stores
02
Two synchronization services
Queue • retry • audit log
03
Operations interfaces
Mapping • pricing • assignment • dashboard
04
Production readiness
Dev • staging • production • docs • tests
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
[/Sources]

## Slide 8
Approval depends on four measurable outcomes
B2B Tool — Scope of Work Summary
08
✓
Product changes propagate
Mapped products update automatically
✓
Pricing sync is idempotent
Correct values; no duplicate records
✓
Price visibility is isolated
Assigned group only; no leakage
✓
Operations remain traceable
Full sync history and audit trail
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
- https://shopify.dev/docs/apps/build/b2b/start-building
[/Sources]

## Slide 9
Four inputs unlock a reliable estimate
B2B Tool — Scope of Work Summary
09
DEPENDENCIES
TO DECIDE BEFORE ESTIMATE
Confirm same Shopify Plus organization
Create products when unmapped?
Store and NetSuite API access
Pricing latency: target 15 minutes
Pricing groups and initial assignments
NetSuite pricing data interface
Unique SKU convention across systems
Initial volume and first-sync plan
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
[/Sources]

## Slide 10
NEXT STEP
Close decisions and grant
NetSuite sandbox access
OPEN DECISIONS
+
SANDBOX ACCESS
→
FINAL ESTIMATE + TIMELINE
Contact: [Project owner / email]
B2B Tool — Scope of Work Summary
10
Notes: [Sources]
- /Users/Krizpham/Work/72HRS/TOOL/b2b-tool/docs/SCOPE_OF_WORK.md
[/Sources]