## Slide 1
BMG B2B Product &
Group Pricing Integration
Scope of Work — Summary for Approval
Shopify Plus (72hours.ca, b2b-site) + NetSuite
INTERNAL REPORT
B2B
TOOL
B2B Tool — Scope of Work Summary
01
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
[/Sources]

## Slide 2
Three systems create one manual workflow
B2B Tool — Scope of Work Summary
02
72hours.ca
Product content
NetSuite
Price, inventory & group pricing
b2b-site
B2B customers
Manual operations increase execution risk
Slow updates
Repeated manual work
Wrong price / SKU / stock
Customer trust risk
Missing content
Inconsistent catalog
No audit trail
Hard to investigate
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
[/Sources]

## Slide 3
One app orchestrates content, price, inventory and group pricing
B2B Tool — Scope of Work Summary
03
PRODUCT CONTENT
72hours.ca
Source content
B2B Tool
Map • sync • audit
b2b-site
Target products
GROUP PRICING
NetSuite
Groups + SKU prices
B2B Tool
Validate • upsert
B2B Catalog
Catalog + Price List
Admin assigns
Company Location
→ pricing group
LOGIN
→
Correct group prices
PDP • Cart • Checkout
PRICE + INVENTORY
NetSuite
List price + stock
B2B Tool
Validate • upsert
b2b-site
Variant price + inventory
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
- https://shopify.dev/docs/apps/build/b2b/start-building
[/Sources]

## Slide 4
Five outcomes define project success
B2B Tool — Scope of Work Summary
04
01
Automate product information sync
72hours.ca → b2b-site
02
Sync NetSuite product price & inventory
Variant price + stock on b2b-site
03
Sync NetSuite group prices
Groups + SKU prices → Price Lists
04
Assign customers by Company Location
One primary pricing group
05
Show correct prices after login
Product page • cart • checkout
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
- https://shopify.dev/docs/apps/build/b2b/start-building
[/Sources]

## Slide 5
MVP scope covers seven operational workstreams
B2B Tool — Scope of Work Summary
05
Workstream | Included scope
Product Sync | Content webhook. Price/stock not copied from 72hours.ca.
Product Mapping UI | SKU suggestion, manual confirm, preview, sync, retry.
Price & Inventory Sync | NetSuite base price + qty → variant price + inventory.
Group Pricing Sync | Groups + SKU prices → Shopify Price Lists.
Pricing Sync UI | Group ↔ catalog mapping, preview, errors, history.
Customer Assignment UI | Search, assign, bulk assign, change history.
Dashboard | Connections, mapping counts, issues.
Source of truth: 72hours.ca = content • NetSuite = price, inventory, group pricing • b2b-site = customers
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
[/Sources]

## Slide 6
MVP stays focused on products and group pricing
B2B Tool — Scope of Work Summary
06
OUT OF
MVP
Deferred for later phases
01
Order or customer sync with NetSuite
02
Promotions, discounts, volume pricing, tax rules
03
Per-customer pricing outside defined groups
04
Auto-delete products or auto-fix duplicate SKUs
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
[/Sources]

## Slide 7
Deliverables cover build, operations and quality
B2B Tool — Scope of Work Summary
07
01
Embedded Shopify admin app
Custom distribution • both Plus stores
02
Three synchronization services
Content • price & inventory • group pricing
Queue • retry • audit log
03
Operations interfaces
Mapping • pricing • assignment • dashboard
04
Production readiness
Dev • staging • production • docs • tests
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
[/Sources]

## Slide 8
Approval depends on five measurable outcomes
B2B Tool — Scope of Work Summary
08
✓
Product content updates mapped products
No overwrite of NetSuite price / stock
✓
Price and inventory write correctly
Shopify variants + inventory locations
✓
Group pricing sync is idempotent
Correct values; no duplicate records
✓
Price visibility is isolated
Assigned group; unassigned = base price
✓
Operations remain traceable
Full sync history and audit trail
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
- https://shopify.dev/docs/apps/build/b2b/manage-catalogs
- https://shopify.dev/docs/apps/build/b2b/start-building
[/Sources]

## Slide 9
Four inputs unlock a reliable estimate
B2B Tool — Scope of Work Summary
09
DEPENDENCIES
TO DECIDE BEFORE ESTIMATE
Store + NetSuite API access
Create products when unmapped?
NetSuite price/qty fields + locations
Stock location + base price level?
Pricing groups + initial assignments
Price & inventory latency: 15 minutes
Unique SKU convention across systems
NetSuite pricing data interface
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
[/Sources]

## Slide 10
NEXT STEP
Close decisions and grant
NetSuite sandbox access
OPEN DECISIONS
+
SANDBOX ACCESS
→
FINAL ESTIMATE + TIMELINE
Contact: [Project owner / email]
B2B Tool — Scope of Work Summary
10
Notes: [Sources]
- /Users/Krizpham/.codex/attachments/fa017fe2-3bff-48c1-887f-66baeb893c4b/pasted-text.txt
[/Sources]